Plant Sync

Deployment Roadmap

A step-by-step plan from prototype to production

Prepared for Andrzej Gartman · July 2026

# How to use this document

This roadmap is organised into eleven phases. Phases 0–9 take the app from prototype to a production-ready deployment; Phase 10 is an optional extension that reshapes it into a SCADA-style monitoring dashboard. Each phase has a clear goal and a numbered list of concrete steps. The phases are ordered so that each one builds on the last — you can work top to bottom, but the highest-impact early wins are Phases 1 (finish core features) and 3 (authorization).

Suggested priority order for the fastest path to a demo-able, deployable app:

- Phase 1 – Finish the dashboard listing and issue lifecycle

- Phase 3 – Enforce roles you already collect

- Phase 2 – Turn loose integer columns into real relationships

- Phase 4 – Add a handful of tests and CI

- Phases 6 & 7 – PostgreSQL, Docker, and a WSGI server

Contents

How to use this document	2

Phase 0 — Project hygiene & foundation	3

Phase 1 — Complete the core features	3

Phase 2 — Data model & integrity	3

Phase 3 — Security & authorization	4

Phase 4 — Testing & continuous integration	4

Phase 5 — Configuration & environments	5

Phase 6 — Production database	5

Phase 7 — Containerisation & deployment	5

Phase 8 — Observability & operations	6

Phase 9 — UX polish & launch readiness	6

Phase 10 — SCADA-style monitoring (optional extension)	6

Definition of done	7

# Phase 0 — Project hygiene & foundation

Goal: Get the repository into a clean, professional baseline before adding features.

- Add a .gitignore that excludes .venv/, __pycache__/, *.pyc, and app/data/app.db. The database file is currently tracked in git — stop tracking it with git rm --cached app/data/app.db.

- Pin every dependency in requirements.txt. flask-migrate, jinja2, and uliweb-alembic are unpinned. Also confirm uliweb-alembic is intended — Flask-Migrate already pulls in standard alembic; remove it if it was added by mistake.

- Remove debug code such as the print(issue.date) loop in the dashboard() route.

- Adopt a formatter and linter — add ruff and black, and run them across the project so the codebase has a consistent style.

- Write a short CONTRIBUTING note (even a few lines) describing how to set up the dev environment. Your README already covers the basics.

# Phase 1 — Complete the core features

Goal: Make the app actually usable end to end: create, view, update, and close issues.

- Render the issues table on the dashboard. The dashboard() route already passes issues and columns to the template, but the template shows a static empty state. Loop over issues and render one row each, keeping the empty-state row as a fallback.

- Add an issue detail page at /issue/<id> showing the full record.

- Add edit and status-change actions so an issue can move through Open → In Progress → Under Review → Closed without editing the database by hand.

- Add delete (or archive) with a confirmation step, restricted to appropriate roles.

- Add filtering, sorting and pagination on the dashboard — by status, priority, area, and assignee.

- Add server-side validation feedback so form errors render next to each field.

# Phase 2 — Data model & integrity

Goal: Turn the loosely-typed schema into a properly related, trustworthy data model.

- Introduce foreign keys. submitted_by, completed_by, and area are currently plain integers. Make submitted_by / completed_by reference the User table and create a proper Area table.

- Define relationships with SQLAlchemy relationship() so you can access issue.submitter.username directly in templates.

- Add created_at and updated_at timestamps using proper DateTime columns with server defaults.

- Remove the unique=True constraint on pw_hash in the User model — password hashes should never be a unique key.

- Set nullability and lengths deliberately on each column rather than relying on defaults.

- Generate a migration for every schema change with flask db migrate, and review the generated script before applying it.

# Phase 3 — Security & authorization

Goal: Protect the app and enforce the roles you already collect at registration.

- Enforce role-based access. account_type (contractor / plant_management / admin) is stored but never checked. Add a role-required decorator and gate create/edit/delete actions accordingly.

- Stop shipping a default secret key. config.py falls back to 'super_secret_default_key'. In production, refuse to start if FLASK_SECRET_KEY is unset.

- Add login rate limiting (for example flask-limiter) and account lockout after repeated failures.

- Enforce password strength rules at registration.

- Add security headers — HSTS, X-Frame-Options, and a Content-Security-Policy (flask-talisman makes this straightforward).

- Add an audit trail recording who created or changed each issue and when — valuable in an industrial / compliance setting.

- Review CSRF coverage. Flask-WTF gives you CSRF on forms already — confirm every state-changing route is protected.

# Phase 4 — Testing & continuous integration

Goal: Build confidence that changes do not break existing behaviour.

- Set up pytest with an in-memory SQLite database and a fresh app fixture per test.

- Cover the authentication flow — register, login, logout, and rejected bad credentials.

- Cover issue creation and access control — including that a logged-out user is redirected and that role rules hold.

- Measure coverage with pytest-cov and aim to keep the critical paths green.

- Add a GitHub Actions workflow that installs dependencies, runs ruff/black checks, and runs the test suite on every push and pull request.

- Add a status badge to the README once CI is green.

# Phase 5 — Configuration & environments

Goal: Separate development, testing and production configuration cleanly.

- Split Config into subclasses — DevelopmentConfig, TestingConfig, and ProductionConfig — selected by an environment variable.

- Add a .env.example documenting every required variable (FLASK_SECRET_KEY, FLASK_DATABASE_URI, and any new ones). Load it with python-dotenv, which is already a dependency.

- Keep all secrets out of the repository and inject them via the deployment platform's environment settings.

- Disable debug mode in production and make sure StrictUndefined behaviour is acceptable for live traffic.

# Phase 6 — Production database

Goal: Move from a single-file SQLite database to something that scales.

- Adopt PostgreSQL for production while keeping SQLite for quick local development. Both are configured through FLASK_DATABASE_URI.

- Add the Postgres driver (psycopg) to requirements and pin it.

- Run your Alembic migrations against Postgres to confirm they are portable and not SQLite-specific.

- Configure connection pooling and sensible timeouts for the production engine.

- Define a backup strategy — automated, tested restores of the production database.

# Phase 7 — Containerisation & deployment

Goal: Package the app so it runs identically anywhere, and ship it.

- Run behind a production WSGI server — gunicorn on Linux (or waitress cross-platform). Never use flask run in production.

- Write a Dockerfile that installs dependencies, copies the app, and launches gunicorn.

- Add a docker-compose.yml wiring the app together with a PostgreSQL container for one-command local production parity.

- Put nginx in front for TLS termination and to serve static files efficiently.

- Add a health-check endpoint (for example /healthz) for the platform's load balancer.

- Pick a hosting target — Render, Railway, Fly.io, or a VPS — and document the deploy steps in the README.

- Run migrations automatically on deploy as a release step so the schema is always current.

# Phase 8 — Observability & operations

Goal: Be able to see what the app is doing once real users are on it.

- Introduce structured logging with proper log levels, replacing any remaining print statements.

- Add error monitoring such as Sentry to capture and alert on exceptions in production.

- Add basic uptime and performance monitoring on the health-check endpoint.

- Document an incident/runbook covering how to roll back a bad deploy and restore from backup.

# Phase 9 — UX polish & launch readiness

Goal: Final visual and usability pass before showing the app off.

- Add empty, loading and error states across every page.

- Make flash messages dismissible (toast-style) — the styling hooks are already in your custom CSS.

- Add lightweight client-side validation to complement the server-side checks.

- Run an accessibility pass — labels, focus states, and colour contrast.

- Do a responsive QA sweep on mobile, tablet and desktop widths.

- Write user-facing documentation or a short demo walkthrough for your portfolio.

# Phase 10 — SCADA-style monitoring (optional extension)

Goal: Reshape the app into a real-time, SCADA-style industrial monitoring dashboard — a strong portfolio piece built on Flask.

Scope & safety: keep this a read-only MONITORING / HMI demo. Do not build a hand-rolled web app to control real, physical plant equipment — that is safety-critical and regulated (IEC 62443, functional-safety standards) and belongs to established platforms such as Ignition (Inductive Automation) or AVEVA/Wonderware. Any "control" here should act only against a simulator and be clearly labelled as a demo.

- Define the scope up front: a live monitoring dashboard that acquires and visualises telemetry in real time. No commands are sent to real equipment.

- Model tags and readings. Add a Tag/Sensor model and a time-series Reading table. Use a proper time-series store (TimescaleDB or InfluxDB) rather than plain SQLite for history.

- Stand up a data source. Run a Modbus TCP simulator (for example with pymodbus) so no physical hardware is needed. Hide it behind a reader interface so a real PLC or OPC-UA server can drop in later.

- Build a collector service as a separate long-running process that polls tags on a fixed interval and writes readings to the historian. This must be independent of the web request/response cycle.

- Add real-time push to the browser with Flask-SocketIO (WebSockets) — stream live values to the dashboard instead of polling from the client.

- Build the live dashboard with gauges, a rolling trend chart (Chart.js or similar), and per-tag status colours (normal / warning / alarm).

- Add threshold-based alarms that raise an alarm when a tag crosses a limit — and have each alarm auto-create an Issue, tying this back into your existing feature set.

- Add a historian view to query and chart historical trends over a chosen time range.

- Harden and document. Label it clearly as a monitoring demo, keep write/control off, note the OT-security considerations (IEC 62443), and reference established SCADA platforms for anything that would control real equipment.

# Definition of done

You can reasonably call Plant Sync “full-scale deployable” once all of the following are true:

- Every core workflow (register, log in, create, view, edit, close an issue) works end to end.

- Roles are enforced, secrets are external, and security headers are in place.

- An automated test suite runs in CI on every push.

- The app runs on PostgreSQL behind gunicorn, packaged in Docker.

- It is deployed to a live URL with HTTPS, health checks, logging, and error monitoring.

- The database is backed up automatically and restores have been tested.